# Linux Estate — Vulnerability Assessment

### Executive Summary & Remediation Plan

Scope: Linux systems only, extracted from the Qualys vulnerability report. Windows, browser (Edge/Firefox), .NET, and Active Directory findings are out of scope for this analysis. Status: Initial analysis. Host counts and several environmental details are inferred from scan data and require confirmation before remediation is scheduled — see Unknowns.

## 1. Executive Summary

The report surfaces roughly 2,700 Linux detections, of which about 450 are rated Critical. Those headline numbers overstate the actual body of work. Vulnerability scanners count every CVE on every host as a separate line-item, so a single missing kernel update generates dozens of entries, and one host that is a patch cycle behind can trip several hundred. Consolidated by root cause, the Linux estate resolves to a small number of distinct problems replicated across an estimated 25–27 hosts.

The estate divides into two populations that need to be handled differently:

- Patchable now — the great majority. AlmaLinux, Oracle Linux, and Ubuntu hosts are behind on standard OS patching. The overwhelming bulk of all detections, criticals included, is cleared by a routine update + reboot on each host. This is maintenance-window work, not project work.

- Requires lifecycle / migration — a smaller but higher-consequence set. The MySQL and Oracle Java estates are years behind, and MySQL in particular is running end-of-life software that no longer receives security patches at all. These cannot be "patched current"; they require version migration and belong in planning, not a patch window.

The single most important message for stakeholders: the volume is not the risk. A disciplined patch sweep collapses the number dramatically, which then isolates a short list of genuinely serious items — led by the end-of-life MySQL estate — that warrant dedicated attention.

### Estate at a glance

| Cohort | Est. hosts | Patch posture | Primary action |
| --- | --- | --- | --- |
| AlmaLinux | ~17 | 1–2 cycles behind | OS update + reboot |
| Oracle Linux (OEL) | ~8 | ~12 months behind (kernel & base) | OS update + reboot; confirm kernel stream |
| MySQL | ~8 (roles on above hosts) | ~4 years behind + End-of-Life | Migrate off 8.0 → 8.4 LTS |
| MongoDB | ~3 (roles on above hosts) | ~1 version behind | Point-release upgrade |
| Oracle Java SE | ~1 (role on above host) | ~2 years behind | Inventory & update all JDKs; review licensing |
| Ubuntu | ~1–2 | Mixed | Kernel update + reboot |

Note: the database and Java findings are software roles running on the OS hosts above, not additional machines. The true unique host count is driven by the OS cohorts (~17 Alma + ~8 OEL + ~1–2 Ubuntu).

## 2. The Worst Problems

Ranked by a combination of severity, exploitability score (QDS), remediation difficulty, and blast radius.

1. End-of-Life MySQL 8.0 estate — highest priority. Flagged at maximum exploitability score (QDS 100, Severity 5) across ~8 hosts. MySQL 8.0 reached end of life in April 2026, so these databases now receive no security updates whatsoever — future vulnerabilities will never be fixed on this version. Compounding this, the same hosts carry open Critical Patch Updates going back to 2022, meaning ~4 years of unapplied database patches. This is the estate's most serious exposure and the only item that cannot be resolved by patching. Remediation is a migration to MySQL 8.4 LTS (or 9.x), scoped as a project.

2. Cross-fleet kernel vulnerability — "DirtyFrag" (CVE-2026-43284 / CVE-2026-43500). Appears in the outstanding kernel updates for AlmaLinux, Oracle Linux, and Ubuntu at QDS 95. Because it spans all three OS cohorts, it is the most widespread high-severity item in the report. It was the subject of a prior remediation effort, so the fix path is understood: the same kernel update that clears the rest of the base-OS backlog remediates it. Recommended as the anchor of the immediate patching push. (Live exploitation status should be verified against CISA KEV — see Unknowns.)

3. Oracle Linux — ~12-month patch debt. The OEL cohort carries open errata dating to 2025, including kernel updates, versus ~1–2 cycles for AlmaLinux. Open year-old kernel errata is the largest single block of patch debt in the estate. The remediation is routine (update + reboot), but the degree of lag suggests an underlying process gap (see Unknowns — patch source / subscription state), which matters more than the individual CVEs.

4. Oracle Java SE — two QDS-95 criticals on ~1 host. Small in count but not in risk: Java SE is a historically heavily-targeted class of vulnerability, and this install is ~2 years behind. The host appears to carry multiple JDK Critical Patch Updates simultaneously, which usually indicates several Java installations layered on one machine (a system JDK plus JDKs bundled inside application directories). Remediation requires inventorying every Java binary on the host, not a single OS update, and should include a licensing review (Oracle JDK is subscription-licensed; a free OpenJDK/Temurin build may be the better fix).

5. Samba (QID: QDS 95, AlmaLinux + Oracle Linux) — conditional. High exploitability score and remediated by the standard OS update. Priority escalates sharply if any of these hosts serve files; negligible if Samba is installed but unused. Confirming role is a five-minute check that changes the ranking.

Also present and trivially fixed within the standard patch sweep, but worth naming to stakeholders because they get asked about: sudo (privilege-escalation, CVE-2026-35535) and openssh — both remote/privilege-relevant, both cleared by the OS update.

## 3. Remediation Plan

Phased so that the highest-risk, lowest-effort work happens first and the collapse in numbers is visible early. Timeframes are indicative — actual scheduling depends on the change-management process, which I have not yet learned.

Phase 0 — Confirm the picture (before any change). Pull the vulnerability export grouped by asset to convert inferred host counts into a confirmed inventory, verify which hosts overlap (especially MySQL-EOL vs MySQL-CPU), and identify OS versions and kernel streams. Confirm backups/snapshots exist for every host that will be rebooted or migrated. This is a data pull, not a change, and de-risks everything downstream.

Phase 1 — Immediate, high-priority patching (next available window). Target the QDS-95 items across the OS cohorts in one push: the kernel updates (which remediate DirtyFrag), Samba, sudo, and openssh. On the Java host, inventory and update/remove all JDKs. These are the items where severity and exploitability are highest and the fix is already available.

Phase 2 — Bulk OS remediation (subsequent windows). Run a full update + reboot across the AlmaLinux (~17), Oracle Linux (~8), and Ubuntu (~1–2) cohorts. This single action clears the overwhelming majority of all ~2,700 detections, criticals included, because current packages supersede the long chains of older CVEs. Best executed through existing automation (e.g. Ansible/AWX) for consistency and auditability. Sequence non-production first; reboots are required for kernel fixes to take effect.

Phase 3 — Lifecycle & migration (into planning / next quarter).

- MySQL: migrate ~8 hosts from EOL 8.0 to 8.4 LTS (or 9.x). Requires compatibility testing, a maintenance window per host, and rollback planning. This is the estate's key project-level item.

- MongoDB: upgrade ~3 hosts to a current point release — low-risk, can ride alongside Phase 2.

- Java: standardise the remaining JDK(s) on a supported, appropriately-licensed build.

Phase 4 — Address the root cause (ongoing). The ~12-month Oracle Linux lag and the ~4-year MySQL lag are symptoms of a patching/lifecycle process gap, not one-off oversights. Once the backlog is cleared, establish a regular patch cadence and an EOL-tracking practice so the estate does not drift back to this state.

## 4. Unknowns — Questions to Resolve

This analysis is built entirely from a point-in-time scan. The following are not yet known and materially affect prioritisation and scheduling. Several should be answered before Phase 1.

Host inventory and overlap. Host counts throughout are inferred from detection-count patterns in the scan; the arithmetic is consistent but unconfirmed. A per-asset export is needed to establish the real inventory and to confirm whether the EOL-MySQL and patch-lagged-MySQL findings are the same ~8 hosts (assumed, not proven).

Network exposure. The scan does not indicate which hosts are internet-facing versus internal-only. A QDS-95 vulnerability on an exposed host is a different risk than the same finding on an isolated one. This is the single biggest driver of real priority and is not derivable from the data I have.

Business criticality. I don't yet know which hosts are production, which carry critical workloads, or which can tolerate a reboot/maintenance window and when. This determines the achievable pace of Phases 1–3.

Patch source & subscription state (Oracle Linux especially). How these hosts receive updates — subscription, public repositories, or automation-driven — is unknown, and is very likely why the OEL cohort drifted ~12 months. Some hosts may be unsubscribed or offline from patching entirely. Needs confirmation.

Oracle Linux kernel stream (UEK vs RHCK). OEL can boot either the Unbreakable Enterprise Kernel or the Red Hat-compatible kernel. Remediation must target the stream actually in use, or findings will not clear after reboot. A quick uname -r check across the cohort resolves this.

Live exploitation status. Several top items are 2026 CVEs. Their current real-world exploitation status and CISA KEV listing should be verified against live threat-intelligence sources to sharpen the "do first" ordering beyond the scanner's own score.

Scan completeness. Whether the scan was fully authenticated/credentialed is unconfirmed; an unauthenticated scan can under-report. Worth verifying so we know the ~2,700 figure is a floor, not a partial view.

Backup / rollback posture. Before any reboot or the MySQL migration, confirmed backups and a tested rollback path are prerequisites. Current state unknown.

This is an initial assessment from a first review of the scan data. Figures marked as estimates will be finalised once the per-asset export and the environmental details above are available.